IOWA NORTHLAND REGIONAL TRANSPORTATION AUTHORITY

THURSDAY, FEBRUARY 16, 2023

MINUTES

Chair Barnett called the meeting of the Iowa Northland Regional Transportation Authority (RTA) to order at 1:00 PM.

Meeting Attendees:	Cathy Nicholas		Black Hawk County

Landon Moore		Bremer County

Dewey Hildebrandt	Bremer County Supervisors (Vice-Chair)

Brian Keierleber		Buchanan County

Clayton Ohrt		Buchanan County Supervisors

John Riherd		Butler County

Greg Barnett		Butler County Supervisors (Chair)

Roman Lensing		Chickasaw County

Matthew Kuhn		Chickasaw County Supervisors

Mark Schildroth		Grundy County Supervisors

Michael O’Loughlin	City of Independence

Matthew Schmitz		City of Independence

David Nuss		City of Sumner

Lois Buhr		City of Readlyn

Mike Cherry		City of Waverly

Krista Billhorn		Iowa DOT (Online)

Aldina Dautović 		INRCOG (Secretary, Online)

Kyle Durant		INRCOG

Nick Fratzke		INRCOG

The first item on the agenda was approval of the agenda. It was moved by Schildroth, seconded by Hildebrandt to approve the agenda as presented. Motion carried unanimously.

Next was to review and consider approval of the minutes for the December 15, 2022 meeting. It was moved by Hildebrandt, seconded by Keierleber to approve the minutes as presented. Motion carried unanimously.

Next was to hold a Public Hearing and consider approval of an amendment to the FY 2023-2026 Transportation Improvement Program (TIP) related to the City Bridge Replacement project on East Hamilton Street in New Hampton. It was moved by Hildebrandt, seconded by Keierleber to open the Public Hearing. Motion carried unanimously. The Public Hearing was opened at 1:02 PM. Durant said proof of publication is on file and no public comments were received. It was moved by Schildroth, seconded by Moore to close the Public Hearing. Motion carried unanimously. The Public Hearing was closed at 1:05 PM. It was moved by Keierleber, seconded by Hildebrandt to approve the amendment to the FY 2023-2026 TIP as presented. Motion carried unanimously.

Next was Discussion Items:

- Iowa Pavement Management Program off-cycle collection

Durant said the Iowa Pavement Management Program operates on a 4-year cycle. The most recent data was collected in 2022, and the next collection period will take place in 2026 unless the RTA wishes to opt in for 2024 using approximately $133,000 in STBG funding. Durant said the MPO decided not to opt in. The group discussed the benefits but did not reach a decision. Durant said the board has until February 2024 to decide to opt in. Individual communities can participate using local funds if the RTA does not opt in.

- Iowa Passenger Rail

Fratzke said the Federal Rail Administration has funding available to expand passenger rail. Staff have been contacted by All Aboard Northwest, an advocacy group, who are seeking to make additional connections in the Midwest. Fratzke said Dan Bilka from All Aboard Northwest will be presenting additional information at the March 9th MPO meeting. Staff are discussing sending an Expression of Interest from the MPO.

- Electric Vehicle Survey

Fratzke said a survey was sent out in December regarding a national push for electric vehicle infrastructure. Fratzke told the group to be aware of funding opportunities for future opportunities. Billhorn noted that the Iowa Economic Development Authority (IEDA) released a report in 2019 detailing Iowa’s opportunities for electric vehicle infrastructure. The group expressed how EV is not currently suitable for most of their small towns.

- City and County Project Updates (TAP and STBG)

Waverly

Cherry said the Rolling Prairie Trail extension project was awarded, and construction will begin in May. Reconstruction of the IA 3 bridge in downtown Waverly has been delayed a year.

Sumner

Ness said the South Division Street bridge was awarded funding.

Chickasaw County

Lensing said two bridge replacement projects have been let, and the prices were good for both.

Independence

Schmitz said two local bridge projects are being let: one in March, and the other in April.

Readlyn

Buhr said the preconstruction meeting for the Main Street project will be held February 23rd.

Butler County

Riherd said two county bridge replacement projects were let in January. The Iowa DOT has two bridge replacement projects this year on IA Hwy 57 in Butler County.

Buchanan County

Keierleber said the pavement rehab project on V62 from IA Hwy 281 south to the Buck Creek Bridge will be let next Tuesday.

Bremer County

Moore said the C50 resurfacing project from Janesville to V25 has a March letting.

- FY 2024-2027 TIP – STBG and TAP

Durant said STBG applications are due March 10th. TAP projects are on hold as the Iowa DOT finalizes program guidelines.

In general discussion, Keierleber noted Iowa DOT’s Instructional Memorandum 3.210 which states that extra shoulder width or a separate trail/sidewalk may be necessary as a pedestrian accommodation along a rural roadway. The group also discussed Senate Study Bill 1125, which would change local option sales tax to a statewide sales tax, thus eliminating the local option sales tax completely. Nicholas urged the group to stay updated on the bill as communities depend on the local options sales tax for road reconstruction projects. Durant said annual funding targets for STBG are approximately $3 million with $900,000 currently available to program in 2024. Durant noted that the group has not historically funded projects in earlier years, but asking for additional funds or funding a project in earlier years is an eligible activity. Durant said Buchanan County Conservation Board is seeking a letter of support for a Prairie Meadows Community Betterment grant application for the Learning and Discovery Trail project at Fontana Park. This trail project has RTA TAP funds. There was group consensus to provide a letter of support. Durant said staff is updating Bylaws and noted that individuals may request an electronic link to attend RTA meetings when attending in person is impractical or impossible. It is up to each individual to make this determination.

There being no further business, it was moved by Schildroth, seconded by Moore to adjourn the meeting. Motion carried unanimously. The meeting was adjourned at 2:06 PM.

Respectfully submitted,

Aldina Dautović

Secretary