# BLACK HAWK COUNTY METROPOLITAN AREA TRANSPORTATION POLICY BOARD

THURSDAY, OCTOBER 10, 2024

MINUTES

Chair Kobliska called the meeting of the Black Hawk County Metropolitan Area Transportation Policy Board to order at 10:02 AM.

Meeting Attendees:

| Name | Title | Representing | Role |
| --- | --- | --- | --- |
| DeAnne Kobliska | Mayor | City of Evansdale | Policy Board Member (Chair) |
| Lisa Smock | Mayor | City of Elk Run Heights | Policy Board Member (Vice-Chair) |
| Scott Becker | Councilperson, Mayor Pro Tem | City of Gilbertville | Policy Board 1st Alternate |
| Gail Bunz | Mayor | City of Hudson | Policy Board Member (online) |
| Steven Kjergaard | Director of Aviation | Waterloo Reg. Airport | Policy Board 1st Alternate |
| Ryan Brennan | County Engineer | Black Hawk County | TTC Member |
| David Wicke | City Engineer | City of Cedar Falls | TTC Member |
| Jamie Knutson | City Engineer | City of Waterloo | TTC Member |
| Michelle Sweeney | Engineer | AECOM | Attendee |
| Curtis Young | Chair | Complete Streets | Attendee |
| Aldina Dautović | Transportation Planner | INRCOG | MPO Staff (MPO Secretary) |
| Kyle Durant | Transportation Planner | INRCOG | MPO Staff |

The first item was approval of the agenda. It was moved by Smock, seconded by Kjergaard to approve the agenda as presented. Motion carried unanimously.

Next was to review and consider approval of the minutes for the September 12, 2024 meeting. It was moved by Becker, seconded by Smock to approve the minutes as presented. Motion carried unanimously.

Next was to review and consider approval of the Iowa DOT’s Pavement and Bridge (PM2) and System and Freight Reliability (PM3) 2022-25 adjusted targets for the MPO. Durant said this is one of three performance measures that the DOT adopts, with the option for the MPO to support or adopt their own. There are no implications for the MPO if the DOT targets are approved but not met. It was moved by Kjergaard, seconded by Smock to approve the adjusted 2022-25 PM2 and PM3 targets for the MPO as follows:

Iowa DOT Statewide Targets for 2022-2025 Performance Period

|  | Topic | Performance measure(s) | Baseline (CY 2021 data) | Proposed 4-year target (CY 2025 data) |
| --- | --- | --- | --- | --- |
|  |  | Percentage of pavements of the Interstate System in Good condition | 58.8% | 53.0% |
|  | Pavement | Percentage of pavements of the Interstate System in in Poor condition | 0.4% | 3.0% |
| PM2 |  | Percentage of pavements of the non- Interstate NHS in Good condition | 37.9% | 30.0% |
|  |  | Percentage of pavements of the non- Interstate NHS in Poor condition | 3.7% | 6.0% |
|  | Bridge | Percentage of NHS bridges classified as in Good condition | 48.6% | 48.0% |
|  |  | Percentage of NHS bridges classified as in Poor condition | 2.4% | 6.6% |
|  | System Performance | Percent of person-miles traveled on the Interstate that are reliable | 99.9% | 98.0% |
| PM3 |  | Percent of person-miles traveled on the non-Interstate NHS that are reliable | 96.5% | 94.0% |
|  | Freight | Truck Travel Time Reliability Index (Interstate only) | 1.13 | 1.25 |

Iowa DOT 2-year Status for PM2 and PM3 Targets Adopted October 2022

|  |  | 2021 | 2023 | 2023 | 2025 | 2025 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Baseline | 2-Year Target | 2-Year Actual | Prior 4- Year Target | 4-Year Target |
| Pavement | Interstate % Good | 58.8% | 55.0% | 58.2% | 55.0% | 53.0% |
|  | Interstate % Poor | 0.4% | 3.0% | 0.5% | 3.0% | 3.0% (No change) |
|  | Non-Interstate NHS % Good | 37.9% | 35.0% | 35.3% | 35.0% | 30.0% |
|  | Non-Interstate NHS % Poor | 3.7% | 6.0% | 4.0% | 6.0% | 6.0% (No change) |
| Bridge | NHS % Good | 49.4% | 52.5% | 48.9% | 56.0% | 48.0% |
|  | NHS % Poor | 2.4% | 5.0% | 1.3% | 6.6% | 6.6% (No change) |
| Reliability | Interstate % Reliable | 99.9% | 98.0% | 99.9% | 98.0% | 98.0% (No change) |
|  | Non-Interstate NHS % Reliable | 96.5% | 94.0% | 96.7% | 94.0% | 94.0% (No change) |
| Freight | Interstate Truck Travel Time Reliability | 1.13 | 1.25 | 1.13 | 1.25 | 1.25 (No change) |

Motion carried unanimously.

Next was Discussion Items:

- Tutorial of the Iowa Crash Analysis Tool and PathWeb interactive tools.

Durant conducted live tutorials and said staff are available to provide tutorials upon request. Video tutorials are also available for the Iowa Crash Analysis Tool here.

- Project Updates

  - City and county project updates

Cedar Falls

Wicke said Main and 12th Street are now open and the roundabout has been completed. 12th to 18th Street is still closed for underground utility work. State Street near Waterloo Road will be closed to complete paving.

Waterloo

Knutson said Broadway Street is open and Franklin Street is complete. Park Avenue is anticipated to open at the end of the month with temporary railings. 11th Street completion will depend on weather but may be open at the end of the year. La Porte Road is preparing to begin paving from Shaulis Road to KOA Campgrounds starting tomorrow. Paving is anticipated to be done at the end of next week, with work moving north from KOA Campgrounds to Bopp Street afterwards. Knutson also noted that the US 63 trail that travels to Hudson received a TAP grant to reconstruct six bridges. The project will go out for DOT letting in late spring or early summer of next year.

  - NEIA NEPA Study

Sweeney said the first PMT meeting will be held soon. Staff are continuing work on NEPA documents, data overlays, future land use, floodplain mapping, freight economic analysis, and reaching out to business to collect freight data. Staff are also continuing work on traffic counts at 5th and Franklin Street.

  - SS4A Comprehensive Action Plan

Dautović said the survey closed on September 30th. A total of 239 responses were gathered in English, 36 in Burmese, and a handful in French, Haitian Creole, and Spanish. Next, the consultant will go through data and community feedback to develop an implementation matrix and comprehensive safety action plan. The plan is on track to be finalized in January and will include safety recommendations for downtown Waterloo. All project updates are available on our website at https://bhcmpo.org/SS4A

Next was general discussion. Durant shared the Park Avenue Green Bike Lane Project page on the Black Hawk County MPO website. Durant also noted that applications are now open for TAP/TASA, STBG, and CRP. All funding opportunities, information, and applications are available at https://bhcmpo.org/funding-opportunities/. All entities are now eligible to apply to TASA funds. The City of Waterloo received a Neighborhood Access and Equity award. Waterloo and INRCOG will partner up to develop an RFP soon. An amendment will be added to the Transportation Planning Work Program to identify staff time for the project. Young asked about the 4th/5th/6th Street one-way to two-way conversion project. Knutson said Reconnecting Communities Program award announcements will be announced this coming spring. If awarded, a robust public input process will follow.

There being no further business, it was moved by Becker, seconded by Kjergaard to adjourn the meeting. Motion carried unanimously. The meeting was adjourned at 11:11 AM.

Respectfully submitted,

Aldina Dautović

Secretary